ERP_RMI_SOFULL — Final Pack (Option A)

RBAC/Permission Enforcement (85 jam) + DevOps Runbook + Program Aplikasi Kantor Terbaru — 2026-01-08

1) Inti yang Owner butuh (ringkas)

ERP tetap jalan: perubahan incremental per file (Option A), rollback mudah, minim downtime.

RBAC konsisten: Per User + Per Departemen + Per Level + Per Modul, server-side enforcement (bukan cuma hide menu).

Prioritas eksekusi: PURCHASES → MASTER → KPI → DASHBOARDS → TOOLS.

Upload aman: safe_filename + safe_code + allowlist ext + size max + proteksi path traversal.

UAT wajib: test akses/deny per role + anti privilege escalation (vertical & horizontal).

2) RBAC Model (4 dimensi)

2.1 Per User

Sumber kebenaran user ada di master_system_login: username, password_hash, department_code, level_type (STAFF/MANAGER), office_code, status (ACTIVE/INACTIVE).

2.2 Per Departemen

CRM, MPR, WQS, SCM, HRL, PQP, ITC, ACT, FIN, SYS (khusus system/admin).

2.3 Per Level Jabatan

STAFF: operasional (view/edit) sesuai modul & dept; tidak approve/tools sensitif.

MANAGER: semua staff + approve + tools sensitif pada dept yang sama.

ADMIN/SUPERADMIN: full akses lintas dept (opsional: CONFIG_MANAGE hanya SUPERADMIN/OWNER).

2.4 Per Modul (permission groups)

SYSTEM.*; DASHBOARD.*_VIEW; MASTER.*; PURCHASES.*; SALES.*; STOCK.*; KPI.*; PAYROLL/FA/HRL/MPR/ABSENSI; API.READ; TOOLS.RUN (CLI-only).

3) Baseline Mapping Dept+Level (ringkas)

| Dept | STAFF (minimum) | MANAGER (tambahan) |
| --- | --- | --- |
| WQS | DASHBOARD.STOCK_VIEW; STOCK.VIEW/EDIT/RECEIVE/ISSUE; PURCHASES.GR_VIEW/EDIT | + STOCK.ADJUST_APPROVE |
| FIN | DASHBOARD.FIN_VIEW; PURCHASES.AP_VIEW/EDIT; MASTER.BANK_EDIT | + PURCHASES.AP_APPROVE |
| ACT | DASHBOARD.FIN_VIEW; PURCHASES.IMPORT (PIB/CEISA); FA.VIEW/EDIT | + FA.APPROVE; (opsional) AP_APPROVE |
| SCM | DASHBOARD.PURCHASES_VIEW; PO_VIEW/EDIT; GR_VIEW; MASTER.MANUFACTURE_EDIT | + PO_APPROVE (opsional) |
| PQP | DASHBOARD.PURCHASES_VIEW; PR_VIEW/EDIT; (opsional) MASTER.PRODUCT_EDIT | + PR_APPROVE; (opsional) PO_APPROVE |
| SALES/CRM | DASHBOARD.SALES_VIEW; DO_VIEW/EDIT | + DO_APPROVE |
| HRL | DASHBOARD.HRL_VIEW; HRL.DOC_VIEW/UPLOAD; REQUEST_VIEW/EDIT; EMPLOYEE_EDIT | + DOC_APPROVE; REQUEST_APPROVE |

4) Option A Execution Plan (85 jam ≈ 3–4 hari kerja)

Day 1

Fokus: PURCHASES bootstrap + guard 23 file

Output: Semua purchases entrypoint enforce login + permission/dept gate

Day 2

Fokus: PURCHASES upload hardening (9 page) + CSRF aksi sensitif

Output: Upload aman + payment/status tidak bisa disalahgunakan

Day 3

Fokus: MASTER upload hardening + output escaping; KPI guard

Output: Master aman; KPI manager/admin-only

Day 4

Fokus: Dashboards scope + Tools CLI/admin-only + UAT + rollback drill

Output: No data leakage; tools tidak bisa via web

5) DevOps Runbook (inti)

DB backup sebelum batch perubahan (mysqldump gzip).

Rollback code per file/per modul via folder backup timestamp.

Logging 401/403: username, dept, level, office, module, action, entity_id, ip, user_agent.

UAT checklist anti privilege escalation sebelum go-live.

6) Program Pengembangan Kantor (Aplikasi Terbaru)

Tujuan: meningkatkan produktivitas, kolaborasi, dan visibilitas kinerja lintas kantor, dengan integrasi bertahap (SSO, governance, data scope).

| Area | Contoh aplikasi | Integrasi ke ERP |
| --- | --- | --- |
| Collaboration | Teams / Google Workspace | SSO + policy dokumen + link dashboard |
| Work Management | Jira/Asana/ClickUp | Ticket/approval; link PR/PO/GR/AP |
| BI/Analytics | Power BI/Metabase/Looker Studio | Read-only view / ETL data mart |
| CRM | HubSpot/Zoho/Salesforce | Sync customer + pipeline + DO status |
| Helpdesk IT | Freshservice/JSM | Directory user + asset tagging |
| e-Sign | DocuSign/Adobe Sign | Attach signed PDF ke entity ERP |
| HRIS | BambooHR/HiBob | Sync employee + approvals |
| QMS/Reg Alkes | QMS/doc control | Doc completeness + traceability |
| Mobile Warehouse | Barcode/QR scanning app | API receiving/picking + label printing |

Roadmap 90 hari (high level)

0–30 hari: SSO plan + BI read-only untuk owner + ticket internal.

30–60 hari: CRM basic + e-sign + helpdesk IT.

60–90 hari: mobile warehouse pilot + QMS/reg doc control + notifikasi event kritikal.